## Slide 1: SW Test Demo
RiskPoint Group DK

## Slide 2: Agenda
Test environment setup
Requirements
Test plan
Test Strategy
Test execution
Bug report
Final test report

## Slide 3: Test Environment Setup
Requirements Gathering
Define Scenarios
Test Scripting
Bug reporting

## Slide 4: Requirements
Functional Requirements:
  Navigation: Ensure that all menu items, links, and buttons are functioning correctly and direct users to the correct pages.
  Forms: Test all forms on the site (e.g., contact forms, inquiry forms) for correct data submission, validation, and error handling.
  Content Management: Verify that the content on the website (text, images, videos) is displayed correctly and can be updated as needed.
Non-Functional Requirements:
  Performance:
    Load Time: Verify that each page on the website loads within an acceptable timeframe (e.g., under 3 seconds).
  Usability:
    Responsiveness time: Test the website with different screen sizes to ensure it is responsive and user friendly.
    Accessibility: Ensure the website is accessible to users.
  Content Requirements:
    Accuracy: Check that all content is accurate, up-to-date, and free from spelling or grammatical errors.

## Slide 5: Test Plan
Purpose: The purpose of this test plan is to outline the testing strategy for the RiskPoint Group website. The goal is to ensure that the website meets all specified functional, non-functional, and performance requirements, providing a seamless experience to users.
Scope: This test plan covers the testing of all features and functionalities of the RiskPoint Group website, including the user interface, navigation, content management, and backend integration.
Objectives:
  Validate that the website meets all functional requirements as specified in the Business Requirements Document (BRD).
  Ensure the website is user-friendly, responsive, and accessible across different devices and browsers.
  Verify the accuracy of content, including text, images, links, and downloadable resources.
  Assess the website's performance under various load conditions.
  Ensure security compliance and data protection standards.
Features to be Tested:
  Homepage: Validate content, layout, and navigation.
  Claims Tab: Test content accuracy.
  Report a Claim Page: Verify selection of Claim Type, Selection of Language, navigating to the details page to fill the form in respective language and downloadable resources.
  Claims Details page: Filling up the details in the respective language, validate the fields, endure that the details are submitted successfully.

## Slide 6: Test Strategy
The Test Strategy aims to define the approach and guidelines for testing the RiskPoint Group website. It ensures that all testing activities align with the project’s objectives, deliverables, and quality standards.
Types of Testing:
  Functional Testing: Validate that the website works as expected according to the requirements.
  UI/UX Testing: Ensure the user interface is intuitive and provides a positive user experience.
  Regression Testing: Ensure that changes and updates do not affect existing functionality.
Testing Levels:
  Integration Testing: Test the interaction between different modules or components.
  System Testing: Validate the complete functionality of the website as a whole.
Test Approach:
  Manual Testing: Used for UI/UX, content verification, and exploratory testing.
  Automated Testing: Implemented for regression testing, performance testing, and repeated functional tests.
  Test Environment: The test environment will closely resemble the production environment, including servers, databases, and network settings.

## Slide 7: Test Execution
Define Scenarios
Test Scripting
Bug reporting
Define Scenarios: Defining scenarios is a critical part of testing, user experience design, and requirement analysis. Scenarios describe specific situations or use cases that help in understanding how a system or application should behave in a particular context.
Steps considered to define th scenarios
Understand the purpose
Gather Requirements and Information
Define the Actors
Create the scenario outline
Consider variations and Edge cases
Document the scenario
Review and Validate
Implement and Test

## Slide 8
Scenarios for the “RiskPoint Group” website are identified based on the understanding of end user.
These scenarios for the website has been authored using BDD framework using Cucumber, for the easy understanding of test being done on the website (audience such as end-user, testers or stakeholders). Below is the sample of the scenario in BDD framework .
Feature: Claims
Scenario: Verify the Home Page of RiskPoint Group
Given I am on the home page of 'rpgroup.com'
When On the home page User hovers on Claims tab
Then Emergency Contacts section should be displayed
And Report a Claim section should be displayed
Test Scripting:

## Slide 9: Bug Report

## Slide 10: Final Test Report